 DRAFT

MINUTES OF PLANNING BOARD MEETING

Date/Time of Meeting: November 22nd , 7:30 p.m.

MEETING CALLED TO ORDER at 7:30 p.m. by Ruthann Daino, Chair.

MEMBERS PRESENT: Rebecca Mitchell, Renee Roth-O'Neill, Kevin Symonds

MEMBERS ABSENT: Kylee Holland

ALSO PRESENT:  Amanda Barnes – Clerk, Ryan Pezzulo Esq. , Mike McNamara Town Engineer and approximately Fifteen (15) people in the audience.

REVIEW AND APPROVAL OF MINUTES: All board members previously reviewed the minutes of the August 2022, meeting.  Corrections needed.  Motion by Rebecca to approve the corrected minutes.  Second by Kevin.  Voice vote: all ayes. Motion carried.

CLERK’S REPORT: None.

CHAIR’S REPORT: None

PUBLIC HEARING:  NA

PUBLIC MEETING: Application #PB22-005 Application of TJA-NY 1806 Perth Road Galway LLC, for an Extension of approval of the time to obtain a building permit and start construction on property located at 1806 Perth Road (tax parcel no.: 199-1-86).
Originally approved on December 28th, 2021, with extensive reviews, all requirements were met, and all conditions have been met. Attorney Rob Panasci from Young Sommer LLC Representative from TJA, Advises the reasons for the extension request is due to the rise in cost and supply chain issues specifically with the sourcing of panels, these have produced delays in the finalization of the building plans. Now with the completion of materials being secured the process of plan completion is underway. TJA is requesting 2- 90 Day consecutive extensions.
Ryan ESQ provided information that the Decommissioning plan was submitted and in the process of completion with a few outstanding issues to be resolved including disposal and bond classifications. TJA representative states that predictions on cost escalation with bond pricing will need to be updated every 5 year as per the Town of Galway Code requires. Value of panels and recycle facility need to be determined to assist with Bond Value.
Ruthann – Decommissioning plan need to be completed.
Renee brings up questions and concerns on why the delays prevented breaking ground- TJA could not get permit without grading plan and construction drawings can’t be completed without panel supply finalized. TJA Representative states they would like to start construction in Spring 2023 as they have financing in place. Question on if the decision to delay was due to price increase, this is not a qualifying reason for extension. TJA Representative stated if Building department would accept plans with minimal information, they would have moved forward. Decision to ask for extension was made in October.

SEQR Review

Motion by Kevin to Approve the extension of 180 days from December 28th for the Special Use permit and Site plan approval granted to Galway Solar Project based on the information given at the December 28th, 2021, Meeting. Second by Rebecca.  Voice vote: 3 ayes and 1 No (Renee) Motion carried.

PRIVILEGE OF THE FLOOR:
Public poses questions about additional waste in the landfill issue from Solar panels – Treavor suggests they send letters to the EPA on their landfill concerns.
Questions:
- What will the barrier around the facility be – Black Grid fence with berms and trees for screening, this fence will be installed at completion.
- Is there photos of fence and tree plantings for the town to review – All documentations are available by FOIL request with the town clerk
- What will happen if any of the proposed plantings die – Code office will do an annual review of property.
- Taxes? Tax’s will be assessed based on the megawatt, Representative from Young Sommer address that tax value is based on income approach and that will be determined in March of 2024
- How many boards does the town have and what do they do? – Ruthann gives details on boards and processes
- What was given to the board on site plan with detailed requirements – Panel details are not required for approvals
- Homeowners are concerned with the number of trees being removed – Treavor advises that the decommissioning bond is put in place to assist in a revegetation plan.
- TJA has 1 year to start construction after 180-day extension.
- If Recycling is not an option, TJA will have to provide a location that will take panels if Decommissioned
Adjacent property owners would like to see the tree arrangement

OTHER BUSINESS: N/A

Motion by Kevin to adjourn.  Second by Rebecca. Voice vote:  All ayes.  Motion carried.  Meeting adjourned at 8:29 p.m.

Respectfully submitted,
Amanda Barnes
Amanda Barnes, Clerk